# JOB MARKET INTELLIGENCE

Team 1

Team Members

Nada Nasser Othman (Team Leader)
Abdelrahman Shawkat Nashie 
Ithar Essam Mahmoud 
Miar Milad Atef 
Abdelhamid Mohsen Kamal








IBM Data Scientist - CLS MIN5_AIS4_S1

# Project Planning & Management

  - Project Proposal 

Overview
Job Market Intelligence & Skills Analytics is a multi-source data platform that helps Egyptian and Arab engineers discover job opportunities in Arab countries and abroad, and understand the skills those opportunities require. The system ingests job postings from job-search REST APIs and open datasets, integrates them into one unified schema, extracts the requested skills, and presents the results in an interactive dashboard that compares Arab-market, international and remote opportunities.

  - Problem statement

Engineers in Egypt and the Arab region face limited local opportunities. Information about openings in other Arab countries and abroad is scattered across many platforms, in different languages and formats, with duplicated postings and inconsistent job titles. As a result, it is hard to see where opportunities are concentrated, which skills they require, and how local demand compares with international and remote demand. This project consolidates that information into one evidence-based, searchable view.

  - Aim

Build a reproducible data pipeline and dashboard that consolidate engineering job postings from multiple sources and reveal where opportunities exist and which skills they ask for.

  - Objectives

Build a multi-source ingestion pipeline (REST API collection plus open datasets).

Integrate all sources into a unified schema with source, country, market type (Arab, International, Remote), language, title, description and salary.

Clean the data, remove duplicates across sources, and normalize Arabic and English text.

Analyze opportunity volume by country and market type, skill demand, and the skills gap between Arab and international postings.

Train and evaluate a baseline classifier that assigns each posting to a role category.

Deliver an interactive dashboard with filters and an “Opportunity Finder / What Should I Learn?” page.

Document, test and publish the code and all required documents on GitHub.

- Data sources

| Source | Type | Coverage | Role in the project |
| --- | --- | --- | --- |
| Jooble | Job-search aggregator, REST API | Egypt and Arab countries | Main source of current Arab-market postings |
| Careerjet | Job-search aggregator, REST API | Egypt and Arab countries | Main source, cross-checked against Jooble |
| Wuzzuf dataset | Job-board dataset | Egypt | Egyptian market baseline |
| ArabJobs corpus | Open Arabic job-ad corpus (8,546 postings) | Egypt, Saudi Arabia, UAE, Jordan | Arabic text baseline; about 450 engineering-related postings |
| GitHub international opportunities dataset | Open dataset | International | International postings |
| RemoteOK and We Work Remotely | Remote job boards | Global remote | Supplementary remote postings (about 60 collected so far) |

Scope

- Included: multi-source ingestion, schema integration, cleaning and deduplication, skills extraction, comparative analysis (Arab vs international), baseline ML classification, dashboard, testing and documentation.

- Out of scope: CV matching, applying to jobs on behalf of users, redistributing raw third-party data, guaranteeing placement, and conclusions about the entire job market beyond the collected sample.

Expected deliverables

Documented unified dataset and data card, pipeline source code, analysis notebooks, classifier with evaluation report, dashboard, test report, user manual and technical documentation.

  - Project Plan
Work packages and deliverables

| WP | Period | Work package | Deliverable |
| --- | --- | --- | --- |
| WP1 | 12 to 16 Oct | Planning, literature review, requirements | Project documentation, Gantt chart, roles, risks, KPIs, GitHub repository |
| WP2 | 17 Oct to 5 Nov | Data collection and source validation | Collected postings from all sources, source and license record, data profile |
| WP3 | 17 Oct to 6 Nov | System analysis and design | Use case, ER, DFD, sequence, activity, state, class diagrams; architecture; wireframes |
| WP4 | 7 to 18 Nov | Integration, cleaning, deduplication | Unified dataset and data card, cleaning scripts |
| WP5 | 10 to 21 Nov | Skill extraction (Arabic and English) | Bilingual skill dictionary, extraction module, validation on a 100-posting sample |
| WP6 | 14 to 26 Nov | Analysis: Arab vs international vs remote | Analysis notebooks, opportunity and skills-gap findings |
| WP7 | 14 to 27 Nov | ML role classification | Trained baseline, evaluation report |
| WP8 | 14 to 28 Nov | Dashboard and Opportunity Finder | Streamlit application |
| WP9 | 24 to 30 Nov | Integration, README, code freeze | End-to-end system, README |
| WP10 | 1 to 4 Dec | Testing and reports | Test plan and report, user manual, technical documentation |
| WP11 | 1 to 4 Dec | Presentation and infographic | Final presentation, infographic |

Milestones

| Date | Milestone | Type |
| --- | --- | --- |
| 16 Oct | Planning, Literature Review, Requirements submitted | DEPI |
| 5 Nov | Data freeze: no new collection after this date | Internal |
| 6 Nov | System Analysis & Design submitted | DEPI |
| 15 Nov | Minimal end-to-end version (load, clean, one chart) | Internal |
| 30 Nov | Implementation submitted, code freeze | DEPI |
| 4 Dec | Final presentation, testing and reports | DEPI |

Gantt chart:

Task Assignment & Roles

| Member | Role | Primary responsibilities | Deliverables owned | Backup reviewer |
| --- | --- | --- | --- | --- |
| Member 1: [Nada Nasser Osman] | Data Engineer | API collection (Jooble, Careerjet, remote boards), dataset intake (Wuzzuf, ArabJobs, GitHub,hemalays,levretech,googlejobs,we work remotely,remoteok,Kaggle(linked jobs), source and license record, schema integration, cleaning, cross-source deduplication | Unified dataset, data card, data profile | Nada Nasser[Team Leader] |
| Member 3: [Nada Nasser & Ethar Essam] | Data Analyst | Exploratory analysis, Arab vs international vs remote comparison, skills-gap findings, chart specifications, cross-check of dashboard figures | Analysis notebooks, findings report | Nada Nasser[Team Leader] |
| Member 4: [Mayar Melad & Abd Elrahman Shawkat] | ML Engineer | Role-category classifier, train/test design, metrics, error analysis | Trained model, evaluation report | Nada Nasser[Team Leader] |
| Member 5: [Abd ELHameed ALshorbagy] | Dashboard and Integration Lead | Streamlit dashboard, Opportunity Finder page, integration, repository structure, README, testing, demo | Dashboard, README, test plan and report | Nada Nasser[Team Leader] |

1.4 Risk Assessment & Mitigation Plan

Likelihood (L) and Impact (I) are rated Low, Medium or High. Risks are reviewed in the weekly team meeting, and the status of each is recorded in GitHub Issues.

| Contingency. | Mitigation. | L/I | RISK | ID |
| --- | --- | --- | --- | --- |
| Use available open datasets and continue with the data already collected. | Check source terms and available access limits before collecting data. Record the sources used and follow their usage conditions. | Medium / High | Restrictions on API access or source usage may limit data collection. | R1 |
| Present comparisons as exploratory and clearly state sample-size limitations. | Record the number of postings available for each market and assess data coverage before analysis. | High / High | Some markets may have fewer job postings than others, limiting reliable comparisons.. | R2 |
| Report any remaining duplication limitations in the project documentation. | Identify and remove exact duplicates and review likely duplicates using available fields such as title, company, location, and URL.. | High / Medium | The same job posting may appear in multiple sources, leading to inaccurate counts.. | R3 |
| Exclude unreliable fields from specific analyses and document the limitations. | Use a unified schema and standardize important fields where possible. Check missing values before analysis. | High / Medium | Different data formats and missing fields across sources may complicate integration and analysis.. | R4 |
| Report the limitations of extraction and classification results without making unsupported claims. | Normalize text, use a manageable bilingual skill dictionary, and evaluate the baseline model using suitable metrics.. | High / Medium | Arabic and English text variations may reduce the accuracy of skill extraction and role classification. | R5 |
| Prioritize the core dashboard, simplify optional features, and document any incomplete functionality. | Develop the essential features first and keep the code and documentation organized during development. | Medium / High | Limited time or technical difficulties may delay dashboard integration and testing. | R6 |

1.5 Key Performance Indicators (KPIs)

Targets are the team’s commitments. Those marked with * will be reviewed after the first data profile (31 Oct) and the first model baseline, and any change will be recorded in the project log.

| ID | KPI | Target | How it is measured |
| --- | --- | --- | --- |
| Data |  |  |  |
| D1 | Source coverage | Collect and document usable job-posting data from the available sources selected for the project. | Record the sources used and the number of records collected from each source. |
| D2 | Deduplication | Identify and remove confirmed duplicate records where possible during data cleaning. | Check for duplicate records before and after data cleaning. |
| D3 | Required Field Completeness | Check the completeness of key fields, including job title, country, source, and market type, where available. | Data validation summary |
| ML |  |  |  |
| M1 | Role classifier* | Weighted F1 of at least 0.70 on a held-out 20% test set; macro-F1 and per-class results reported | Evaluation report |
| M2 | No data leakage | Leakage checklist passed (split before vectorizing, label-source field excluded or tested) | Review by backup reviewer |
| System |  |  |  |
| S1 | Dashboard accuracy | 10 of 10 sampled dashboard figures match the analysis outputs | Manual cross-check |
| S2 | Response time | Ensure that the system responds to user actions and displays results within a reasonable time. | Timed tests |
| S3 | Availability | Ensure that the system is accessible and can be run successfully in the intended project environment.. | Test system accessibility and record whether it runs successfully. |
| Users |  |  |  |
| U1 | Usability | Ensure that users can complete the main system tasks easily and without unnecessary assistance. | Observe users while they perform selected tasks and record any difficulties. |
| U2 | User adoption and usefulness | Assess whether users find the system useful for exploring job opportunities and identifying relevant skills. | Collect user feedback through a short survey after trying the system. |

# Literature Review

  - Feedback & Evaluation 
This section is completed by the lecturer. The team records its response and the action taken after each review.

| Date | Milestone reviewed | Lecturer’s feedback | Team response / action taken | Status |
| --- | --- | --- | --- | --- |
| 16 Oct 2026 | Planning, Literature Review, Requirements |  |  | Pending |
| 6 Nov 2026 | System Analysis & Design | To be confirmed | To be confirmed | Pending |
| 30 Nov 2026 | Implementation | To be confirmed | To be confirmed | Pending |
| 4 Dec 2026 | Final Presentation, Testing & Reports | To be confirmed | To be confirmed | Pending |

  - Suggested Improvements

| # | Improvement | Benefit | Priority | Planned phase |
| --- | --- | --- | --- | --- |
| 1 | Add more international and remote sources | Stronger Arab vs international comparison | High | WP2, before the 5 Nov data freeze |
| 2 | Normalize salaries and currencies across countries | Comparable pay information | Medium | Future work |
| 3 | Improve handling of Arabic dialects and mixed Arabic/English text | Better extraction accuracy | Medium | WP5 |
| 4 | Personalized matching from a user’s skills or CV | More useful recommendations | Low | Future work, after privacy and licensing review |
| 5 | Deploy the dashboard online | Easier access for pilot users | Low | If time permits |
| 6 | Incorporate lecturer and pilot-user feedback | Closer fit to user needs | High | Continuous |

Final Grading Criteria 

Weights are not set by the team. They will be filled from the official DEPI assessment form or the instructor’s breakdown.

| Component | What is assessed | Evidence in this project | Weight |
| --- | --- | --- | --- |
| Documentation | Planning, requirements, analysis and design, technical documentation, user manual | The documents in the GitHub repository, delivered on the DEPI milestone dates | [to be confirmed] |
| Implementation | Working system, code quality, repository, README | Pipeline, dashboard, source code, commit history, README | [to be confirmed] |
| Testing | Test plan, test cases, automated tests, bug reports | Test report, automated tests, pilot-user testing | [to be confirmed] |
| Presentation | Final presentation, infographic, demo, each member’s contribution | Slides, infographic, demo, per-member responsibilities | [to be confirmed] |

Per the DEPI instructions, the final evaluation is based on the final presentation, which must show the delivered outputs and each member’s responsibility, and the trainer also gives each trainee a weekly individual evaluation.

# Requirements Gathering

3.1 Stakeholder Analysis

| ID | Stakeholder | Type | Description | Needs and expectations | How the system addresses them | Influence | Interest |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SH-01 | Egyptian and Arab engineers (job seekers and fresh graduates) | Primary user | Engineers looking for work in Egypt, other Arab countries or abroad | See where opportunities exist; know which skills are requested; compare Arab, international and remote options; results in Arabic and English | Opportunity dashboard, filters by country and market type, “Opportunity Finder / What Should I Learn?” page | Medium | High |
| SH-02 | Engineers targeting international or remote work | Primary user | Subgroup interested in jobs abroad or remote roles | Know which international and remote roles exist and which skills and tools they ask for compared with local roles | Arab vs international vs remote skills-gap view | Medium | High |
| SH-03 | Career advisors, university career offices, training centers | Secondary user | People who guide engineers or design courses | Evidence of market demand to support advice and align training; clear data limitations | Summary charts, data source and limitations page | Medium | Medium |
| SH-04 | DEPI lecturer and evaluators | Reviewer | Assess the project at each milestone | Complete and accurate documents on time; clear division of work; a working, reproducible system; a clear demo | Milestone deliverables on GitHub, README, final presentation | High | High |
| SH-05 | Project team (5 members) | Builder | Design, build, test and present the system | Clear scope, shared schema, fair workload, reproducible environment, access to data | Roles, plan, risk register, repository workflow | High | High |
| SH-06 | Data providers: Jooble, Careerjet, RemoteOK, We Work Remotely, Wuzzuf and GitHub dataset owners, ArabJobs authors | External provider | Own or publish the job data used | Compliance with terms and licenses; attribution; no redistribution of raw data | Terms record in the data card, source attribution in the dashboard | High | Low |
| SH-07 | Employers and recruiters whose postings are analyzed | Affected party | Authors of the postings | Contact details not exposed; postings not misrepresented | Removal of emails and phone numbers; source links shown | Low | Low |

User Stories & Use Cases 
 Definitions used in this section.

| Term | Meaning |
| --- | --- |
| Market type | Arab: posting located in an Arab country. International: posting located outside the Arab region. Remote: posting marked remote or collected from a remote job board. |
| Role category | The engineering role group assigned to a posting (final list to be fixed in the data profile). |
| Skill | A tool, technology, language or qualification found in a posting by the skill dictionary. |

3.2.1 User Stories
Priority follows MoSCoW (Must, Should, Could).

| ID | Stakeholder | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- | --- |
| US-01 | SH-01 | As an engineer, I want to see how many opportunities exist per country and market type, so that I know where demand is. | A chart shows posting counts by country and market type; counts match the unified dataset; the sample size is displayed. | Must |
| US-02 | SH-01 | As an engineer, I want to filter results by role category, country and market type, so that I see only what is relevant to me. | Each filter updates all views; an empty result shows a clear message. | Must |
| US-03 | SH-01 | As an engineer, I want to see the skills most requested for a role category, so that I know what to prepare. | A ranked skills list shows counts and the number of postings analyzed. | Must |
| US-04 | SH-02 | As an engineer interested in working abroad or remotely, I want to compare skills requested in Arab, international and remote postings, so that I can see the skills gap. | Side-by-side view of top skills per market type; skills that appear mainly in one market are highlighted; a warning appears when a group has too few postings. | Must |
| US-05 | SH-01, SH-02 | As an engineer, I want to choose a target role and market and get the skills to learn first, so that I can plan my learning. | The page lists skills ranked by frequency and explains how they were counted. | Should |
| US-06 | SH-01 | As an engineer, I want to browse matching postings with a link to the original source, so that I can apply. | Posting list shows title, country, market type, source and link; the source is attributed. | Should |
| US-07 | SH-01 | As a user, I want to paste a job description and see its predicted role category, so that I can understand how the classifier works. | A predicted category with confidence is shown; the evaluation limits are linked. | Could |
| US-08 | SH-03 | As a career advisor, I want to download a chart or table, so that I can use it in guidance sessions. | Charts export as an image and tables as CSV. | Could |
| US-10 | SH-05 | As a team member, I want to run the full pipeline by following the README, so that results are reproducible. | A new member runs the pipeline on a clean environment without help. | Must |
| US-11 | SH-05 | As a data engineer, I want each source handled by its own module, so that a source can be added or removed without changing the rest. | Each source has a separate loader that outputs the unified schema. | Should |

3.2.2 Actors

| Actor | Description |
| --- | --- |
| Job Seeker (Engineer) | Primary user of the dashboard |
| Career Advisor | Secondary user of the dashboard |
| Team Member (Data Engineer) | Runs and maintains the pipeline |

3.2.3 Use cases (summary)

| ID | Use case | Primary actor | Main flow | Outcome |
| --- | --- | --- | --- | --- |
| UC-01 | Explore opportunities | Job Seeker | Open dashboard, choose country, market type and role filters, view charts | Charts update for the selection |
| UC-02 | View requested skills | Job Seeker | Select a role category, open the skills view | Ranked skills with counts and sample size |
| UC-03 | Compare markets (skills gap) | Job Seeker | Select a role, open the comparison view | Top skills for Arab, International and Remote side by side |
| UC-04 | What Should I Learn? | Job Seeker | Choose target role and market, open the page | Skills to learn, ranked, with method explained |
| UC-05 | Run the data pipeline | Team Member | Clone the repository, follow the README, run the pipeline | Unified dataset, quality report and outputs produced |
| UC-6 | Collect source data | Team Member, External Data Sources | Call each API or load each dataset, store raw files with source and date | Raw data stored with collection log |

3.2.4 Detailed use case descriptions (key use cases)
UC-03: Compare markets (skills gap)

| Field | Description |
| --- | --- |
| Actor | Job Seeker |
| Preconditions | The unified dataset and extracted skills are loaded |
| Main flow | 1. User opens the comparison view. 2. User selects a role category. 3. System calculates skill frequencies per market type. 4. System displays the top skills for Arab, International and Remote side by side. 5. System highlights skills that appear mainly in one market. |
| Alternative flow | If a market type has fewer postings than the minimum threshold, the system shows a “too few postings” warning and hides the ranking for that group. |
| Postconditions | The user sees which skills differ across markets, with sample sizes |

UC-04: What Should I Learn?

| Field | Description |
| --- | --- |
| Actor | Job Seeker |
| Preconditions | Skills have been extracted for the selected role and market |
| Main flow | 1. User selects a target role and target market. 2. System ranks the skills by frequency in the matching postings. 3. System shows the ranked list with counts and the number of postings analyzed. 4. System explains how the skills were counted. |
| Alternative flow | If no postings match, the system suggests broadening the filters. |
| Postconditions | The user has a prioritized skills list |

UC-09: Run the data pipeline

| Field | Description |
| --- | --- |
| Actor | Team Member |
| Preconditions | Python environment installed; API keys configured; README followed |
| Main flow | 1. Member runs the collection step. 2. System loads each source with its own module. 3. System maps fields to the unified schema. 4. System cleans text and removes duplicates across sources. 5. System extracts skills. 6. System writes the unified dataset and quality report. |
| Alternative flow | If an API fails or a quota is reached, the system logs the error and continues with the other sources. |
| Postconditions | Outputs are ready for analysis and the dashboard |

The use case diagram and the remaining detailed descriptions are part of System Analysis & Design (6 Nov).


3.3 Functional Requirements

Priority follows MoSCoW. “Related” refers to the user stories (US) and use cases (UC) in Section

A. Data Collection and Ingestion

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | The system shall collect job postings from the Jooble and Careerjet REST APIs for configured search terms and countries. | Must |
| FR-02 | The system shall load the Wuzzuf, ArabJobs and GitHub international datasets from files. | Must |
| FR-03 | The system shall collect postings from the RemoteOK and We Work Remotely job boards. | Should |

B. Integration, Cleaning and Quality

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-04 | The system shall assign each posting a market type (Arab, International, Remote) using a documented rule. | Must |
| FR-05 | The system shall detect the language (Arabic or English) of each posting. | Should |
| FR-06 | The system shall remove emails and phone numbers from posting text before storage or display. | Must |
| FR-07 | The system shall normalize Arabic text (diacritics, letter variants, punctuation) and standardize English text. | Must |
| FR-08 | The system shall standardize country names and job titles. | Should |
| FR-09 | The system shall remove exact and near-duplicate postings across sources, keeping the list of sources for each kept posting. | Must |
| FR-10 | The system shall keep only engineering postings, using documented role rules. | Must |
| FR-11 | The system shall produce a data-quality report per source and for the unified dataset (record counts, missing values, duplicates, description length, language mix). | Must |

C. Skill Extraction

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-12 | The system shall extract skills from the title and description of each posting. | Must |
| FR-13 | The system shall store the extracted skills linked to each posting. | Must |

D. Analysis

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-14 | The system shall count postings by country, market type, role category and source. | Must |
| FR-15 | The system shall calculate skill frequencies by role category, country and market type. | Must |
| FR-16 | The system shall calculate the skills gap between market types and flag groups below a minimum number of postings. | Must |
| FR-17 | The system shall summarize salaries where available, showing coverage and currency. | Could |

E. Machine Learning Classification

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-18 | The system shall train a classifier that predicts the role category from posting text, using a stratified train/test split with a fixed seed. | Should |
| FR-19 | The system shall report weighted F1, macro-F1 and per-class results. | Should |
| FR-20 | The system shall predict the role category of a pasted job description. | Could |

F. Dashboard

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-21 | The dashboard shall provide filters for country, market type, role category and source. | Must |
| FR-22 | The dashboard shall show an opportunities overview by country and market type. | Must |
| FR-23 | The dashboard shall show the most requested skills for the selected filters. | Must |
| FR-24 | The dashboard shall provide a market comparison view (Arab, International, Remote). | Must |
| FR-25 | The dashboard shall include a “What Should I Learn?” page. | Should |

G. Operations and Documentation

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-26 | The pipeline shall run end to end from a clean clone by following the README. | Must |
| FR-27 | The repository shall include a README with installation steps, system requirements, configuration, and an execution guide. | Must |
| FR-28 | The pipeline shall log record counts at each stage. | Should |

3.4 Non-functional Requirements
Targets are the team’s commitments and will be measured as described. Items marked * depend on the first measurements and may be revised and recorded in the project log.

| ID | Category | Requirement | Measure / acceptance | Related KPI |
| --- | --- | --- | --- | --- |
| Performance |  |  |  |  |
| NFR-01 | Performance | The dashboard shall load and respond quickly on a standard laptop. | Initial load under 5 seconds; filter updates under 3 seconds. | S2 |
| NFR-02 | Performance | The processing pipeline (excluding API collection) shall complete in a reasonable time.* | Full run on the unified dataset under 30 minutes; time recorded per stage. | P1 |
| NFR-03 | Scalability | The system should process the available dataset efficiently. . | The system is tested using the available dataset, and any performance limitations are documented. | D2 |
| Security and Privacy |  |  |  |  |
| NFR-04 | Security | API keys and credentials shall never be stored in the repository. | Keys loaded from environment variables or an untracked config file; repository scan finds none. | P3 |
| NFR-05 | Privacy | Personal data (emails, phone numbers) shall not be stored or displayed. | Automated scan of the final dataset finds none. | D4 |
| NFR-06 | Security | User input (pasted job descriptions) shall be validated. | Length limit and empty-input handling; no input reaches the file system or shell. | S4 |
| NFR-07 | Security | Project dependencies shall be documented and limited to necessary libraries. | requirements.txt with versions; no unused packages. | P1 |
| NFR-08 | Compliance | Data shall be used only in line with each source’s terms and license. | Terms and license recorded per source in the data card; attribution shown in the dashboard; raw third-party data not redistributed. | D1 |
| Usability |  |  |  |  |
| NFR-09 | Usability | A first-time user shall complete the main tasks without help. | 5 pilot users, 4 tasks, at least 80% success. | U1 |
| NFR-10 | Usability | Arabic text shall display correctly, including right-to-left text. | Visual check of Arabic labels, tables and sample postings. | U1 |
| NFR-11 | Usability | Every chart shall be self-explanatory. | Each chart has a title, labelled axes, and the sample size. | U1, S1 |
| NFR-12 | Accessibility | Charts shall not rely on color alone and shall use readable contrast. | Review of colors, labels and text sizes. | U1 |
| NFR-13 | Usability | The interface shall use clear and consistent labels in the selected interface language. | Interface labels and displayed content are reviewed for clarity and consistency. | U2 |
| Reliability |  |  |  |  |
| NFR-14 | Reliability | The pipeline shall handle API failures and quota limits. | Up to 3 retries with waiting time, then log and continue with other sources. | P1 |
| NFR-15 | Reliability | The dashboard shall not crash on empty or unusual selections. | Tests for empty filters, missing fields and very small groups. | S4 |
| NFR-16 | Reliability | The system should provide clear instructions for accessing and running the application in the available environment. | The application can be launched by following the documented instructions in the available environment. | S3 |
| NFR-17 | Reliability | Original collected data should be preserved before cleaning and transformation. | Original data files are retained separately from processed datasets. | D1 |
| Data Quality and Transparency |  |  |  |  |
| NFR-18 | Data quality | Missing values in important fields should be identified and their potential impact on analysis should be considered. | Missing values in key fields are examined, and relevant limitations are documented. | D4 |
| NFR-19 | Data quality | Duplicates shall be removed across sources. | Zero exact duplicates in the final dataset. | D3 |
| NFR-20 | Transparency | The project should document the available data sources, dataset size, and relevant data limitations. | Data sources and record counts are documented where available, and known data limitations are identified. | S1 |
| NFR-21 | Accuracy | The quality of skill extraction and any implemented machine learning model should be evaluated where applicable. | Appropriate evaluation methods are used for implemented components, and their results and limitations are documented. | N1, M1 |
| Maintainability, Portability and Reproducibility |  |  |  |  |
| NFR-22 | Maintainability | Code shall be modular, readable and documented. | One module per source; docstrings on public functions; consistent style; no single oversized script. | P3 |
| NFR-23 | Maintainability | Changes shall be reviewed. | 100% of pull requests reviewed by the backup reviewer. | P3 |
| NFR-24 | Testability | Core logic shall be covered by automated tests. | At least 15 passing tests for cleaning, normalization and skill extraction. | S4 |
| NFR-25 | Portability | The project shall run on common systems. | Runs on Windows and one other system (macOS or Linux) from the README. | P1 |
| NFR-26 | Reproducibility | Results shall be repeatable. | Fixed random seeds; environment documented; 3 of 3 clean-clone runs succeed. | P1 |
| NFR-27 | Documentation | Documentation shall be complete and delivered on time. | All DEPI milestones on GitHub by their deadlines. | P2 |